Table of Contents

# Artist Intelligence Dashboard - Project Plan

## Executive Summary

This document outlines the complete plan for building a comprehensive artist analytics dashboard that aggregates social media, streaming, touring, news/media mentions, and financial data to inform touring and artist management decisions.

Project Goal: Create a centralized, user-friendly platform that enables data-driven decision-making for artist tours, shows, and festivals by providing real-time and historical insights across all relevant metrics.

## 1. Project Scope & Objectives

### Primary Objectives

- Aggregate multi-source data for each artist into unified profiles

- Integrate existing financial models with external data sources

- Provide historical trend analysis and comparative benchmarking

- Enable team collaboration with role-based access and shared insights

- Support decision-making through predictive analytics and alerts

### Success Metrics

- Dashboard loads all artist data within 3 seconds

- Data refresh cycle completes every 24 hours (or configurable interval)

- Team adoption rate of 90%+ within first month

- Reduction in time spent manually gathering artist intel by 70%+

### Out of Scope (Phase 1)

- Mobile native apps (mobile-responsive web only)

- Real-time streaming during live events

- Direct booking/contract management features

- Payment processing integration

## 2. Data Sources & Architecture

### 2.1 Data Categories

Social Media Metrics - Platforms: Instagram, TikTok, Twitter/X, Facebook, YouTube - Metrics: Follower counts, engagement rates, post frequency, audience demographics - Collection method: Official APIs where available, scraping as fallback - Update frequency: Daily

Streaming & Music Platforms - Platforms: Spotify, Apple Music, YouTube Music, SoundCloud - Metrics: Monthly listeners, playlist placements, top tracks, streaming trends - Collection method: Spotify API, Apple Music API, YouTube Data API - Update frequency: Daily

News & Media Mentions - Sources: News aggregators, music publications, blogs, social media - Metrics: Mention volume, sentiment analysis, trending topics, share of voice - Collection method: News APIs (NewsAPI, Google News), social listening tools - Update frequency: Hourly for trending topics, daily for comprehensive scans

Touring & Live Performance Data - Sources: Ticketmaster, Songkick, Bandsintown, venue websites - Metrics: Tour dates, venue capacity, ticket sales estimates, pricing tiers - Collection method: Ticketmaster API, Songkick API, web scraping - Update frequency: Daily, with real-time updates for upcoming shows

Financial Model Integration - Source: Team’s existing Excel/Google Sheets financial model - Metrics: Venue costs, artist guarantees, ticket revenue, actual vs. projected, profit margins - Collection method: File upload, Google Sheets API, or manual import - Update frequency: As needed, typically weekly or per-tour

Industry & Comparative Data - Sources: Chartmetric API, Billboard charts, genre benchmarks - Metrics: Chart positions, genre rankings, peer comparisons - Collection method: Third-party APIs - Update frequency: Weekly

### 2.2 Technical Architecture

Backend Stack (Recommended) - Runtime: Node.js or Python - Node.js: Better for real-time features, extensive API ecosystem - Python: Superior for data processing, ML/predictive analytics, scraping (Beautiful Soup, Scrapy) - API Framework: Express.js (Node) or FastAPI (Python) - Database: PostgreSQL (relational data) + Redis (caching) - Data Processing: Bull (job queues), node-cron or Celery for scheduled tasks - Web Scraping: Puppeteer/Playwright (Node) or Scrapy/Beautiful Soup (Python)

Frontend Stack (Recommended) - Framework: React with Next.js (SEO, SSR capabilities) or Vue.js - UI Library: Tailwind CSS + shadcn/ui or Material-UI - Data Visualization: Recharts, Chart.js, or D3.js for complex visualizations - State Management: React Context API or Zustand (lightweight)

Infrastructure - Hosting: Vercel/Netlify (frontend), Railway/Render/AWS (backend) - Database Hosting: Supabase, Railway, or AWS RDS - File Storage: AWS S3 or Cloudflare R2 for exports/reports - Monitoring: Sentry (error tracking), LogRocket (session replay)

Data Pipeline Architecture

Data Sources → API Connectors/Scrapers → ETL Pipeline → Database → API Layer → Frontend
                                              ↓
                                     Job Queue (scheduled)
                                              ↓
                                     Cache Layer (Redis)

### 2.3 Database Schema (High-Level)

Artists Table - artist_id (primary key) - name, genre, record_label - spotify_id, instagram_handle, etc. - created_at, updated_at

Social_Metrics Table - metric_id (primary key) - artist_id (foreign key) - platform (Instagram, TikTok, etc.) - followers, engagement_rate, post_count - recorded_at (timestamp)

Streaming_Metrics Table - metric_id (primary key) - artist_id (foreign key) - platform (Spotify, Apple Music, etc.) - monthly_listeners, total_streams - top_tracks (JSON array) - recorded_at

Tour_Events Table - event_id (primary key) - artist_id (foreign key) - venue_name, city, country, capacity - event_date, ticket_price_range - estimated_attendance, actual_attendance

Financial_Records Table - record_id (primary key) - event_id (foreign key) - venue_cost, artist_guarantee, production_costs - ticket_revenue, merchandise_revenue - projected_profit, actual_profit - created_at, updated_at

News_Mentions Table - mention_id (primary key) - artist_id (foreign key) - source, headline, url, snippet - sentiment_score, published_at - recorded_at

Users Table (for team access) - user_id (primary key) - email, name, role (admin, analyst, viewer) - preferences (JSON) - created_at, last_login

## 3. Feature Specifications

### 3.1 Artist Profile Page

Layout Sections:

Header Section - Artist name, photo, genre tags - Key metrics cards: Total followers (all platforms), Monthly listeners (all platforms), Upcoming shows count, Last 30-day sentiment score

Social Media Dashboard - Platform-by-platform breakdown with follower counts - 30/60/90-day growth trends (line charts) - Engagement rate comparisons - Recent posts preview

Streaming Analytics - Monthly listener trends (6-month view, adjustable) - Platform breakdown (Spotify vs. Apple Music vs. YouTube) - Top 10 tracks with stream counts - Playlist placements and reach

Tour History & Performance - Interactive map of past tours - Filterable table: Date, Venue, City, Capacity, Attendance %, Revenue - Venue size progression over time - Average ticket price trends

Financial Overview - Tour profitability summary (total revenue, total costs, net profit) - Show-by-show breakdown with actual vs. projected - Cost category breakdown (pie chart: venue, production, artist guarantee, etc.) - ROI trends over time

News & Media Sentiment - Recent mentions feed (last 30 days) - Sentiment analysis trend (positive/neutral/negative over time) - Word cloud of common topics/keywords - Share of voice vs. comparable artists

Comparative Analysis - Peer comparison selector (choose 3-5 comparable artists) - Side-by-side metrics: followers, streams, tour revenue - Genre benchmark positioning

### 3.2 Dashboard Homepage

Portfolio Overview - Grid/list view of all tracked artists - Sortable by: Total followers, Monthly listeners, Upcoming shows, Recent growth rate - Quick filters: Genre, label, touring status - Search functionality

Alerts & Notifications - Significant metric changes (e.g., “Justin Bieber gained 500K Instagram followers this week”) - Trending mentions (unusual spike in news coverage) - Upcoming tour dates requiring attention - Data sync failures or API issues

Analytics Widgets - Top performing artists this month - Fastest growing artists (by percentage) - Upcoming tours calendar view - Financial summary: Total projected revenue for upcoming tours

### 3.3 Data Management & Settings

Data Import Tools - Manual upload for financial model (drag-and-drop CSV/Excel) - Google Sheets connector (OAuth integration) - Bulk artist addition (CSV import with artist names/IDs)

User Management - Role-based access control (Admin, Analyst, Viewer) - Team member invitations - Activity logs (who viewed/edited what)

Preferences & Customization - Default date ranges for charts - Preferred metrics to display - Email notification settings - Export format preferences (PDF, Excel, CSV)

API Management Dashboard - API key storage (encrypted) - Rate limit monitoring - Connection status indicators - Manual data refresh triggers

## 4. Development Phases

### Phase 1: Foundation (Weeks 1-3)

Week 1: Setup & Architecture - Set up development environment and repository - Initialize database with core schema - Configure hosting and CI/CD pipeline - Set up authentication system (NextAuth or similar)

Week 2: Financial Model Integration - Build import functionality for Excel/CSV files - Create Financial_Records data model - Build basic CRUD API for financial data - Create simple UI to view uploaded financial data

Week 3: First Data Source Integration - Choose 1-2 priority data sources (recommend: Spotify + Instagram) - Build API connectors and data fetching logic - Set up scheduled jobs for daily updates - Create basic artist profile page showing this data

Deliverable: Working prototype with financial data import and 1-2 external data sources displaying on a basic artist profile page

### Phase 2: Core Features (Weeks 4-7)

Week 4: Remaining Data Source Integration - Add streaming platforms (Apple Music, YouTube) - Add social media platforms (TikTok, Twitter, Facebook) - Implement caching layer for API responses

Week 5: Tour & Event Data - Integrate Ticketmaster, Songkick APIs - Build tour history visualization - Connect tour events to financial records

Week 6: News & Sentiment Analysis - Set up news API integration - Implement basic sentiment analysis (third-party API or simple NLP) - Build mentions feed and trending topics

Week 7: UI/UX Polish - Complete artist profile page with all sections - Build dashboard homepage with portfolio view - Implement responsive design for mobile/tablet - Add data visualization components (charts, graphs)

Deliverable: Full-featured artist profile pages with all data sources integrated and polished UI

### Phase 3: Advanced Features (Weeks 8-10)

Week 8: Comparative Analytics - Build peer comparison functionality - Create benchmarking charts - Add genre-level aggregations

Week 9: Alerts & Automation - Implement alert system for metric thresholds - Build notification delivery (email, in-app) - Create automated reporting (weekly/monthly summaries)

Week 10: Team Features & Access Control - Build user management system - Implement role-based permissions - Add collaborative features (comments, notes on artists) - Create activity logs

Deliverable: Production-ready dashboard with advanced analytics and team collaboration features

### Phase 4: Optimization & Launch (Weeks 11-12)

Week 11: Testing & Refinement - Comprehensive testing (unit, integration, end-to-end) - Performance optimization (query optimization, caching strategies) - Security audit (API keys, authentication, data access) - Bug fixes and edge case handling

Week 12: Documentation & Deployment - Write user documentation and guides - Create admin documentation for maintenance - Deploy to production environment - Train team members - Monitor initial usage and gather feedback

Deliverable: Live production system with full documentation and team onboarded

## 5. API Strategy & Data Collection

### 5.1 Official APIs to Use

Spotify for Developers - Endpoint: Get Artist, Get Artist’s Top Tracks, Get Artist’s Albums - Rate limits: Generous, requires OAuth - Data: Monthly listeners, follower count, top tracks, popularity score

Instagram Graph API - Endpoint: User insights, media insights - Rate limits: 200 calls/hour per user - Requirements: Business account, Facebook app approval - Data: Follower count, engagement metrics, post performance

YouTube Data API - Endpoint: Channels, Videos, Search - Rate limits: 10,000 units/day (video list = 1 unit) - Data: Subscriber count, video views, engagement

Ticketmaster Discovery API - Endpoint: Event search, Event details - Rate limits: 5,000 API calls/day - Data: Tour dates, venue information, pricing (limited)

Songkick API - Endpoint: Artist events, Venue details - Rate limits: Reasonable, requires API key - Data: Comprehensive tour history, venue capacity

Twitter API v2 - Endpoint: User lookup, User mentions timeline - Rate limits: Varies by endpoint (15-900 requests/15 min window) - Data: Follower count, tweet engagement, mentions

NewsAPI - Endpoint: Everything, Top headlines - Rate limits: 100 requests/day (free), more on paid plans - Data: News articles, mentions, publication sources

### 5.2 Web Scraping Strategy

When to Scrape: - No official API available - API doesn’t provide needed data - API rate limits are too restrictive - Backup/verification of API data

Best Practices: - Respect robots.txt files - Implement rate limiting (1-2 requests/second max) - Use rotating user agents - Add random delays between requests - Cache results aggressively - Monitor for blocking and have fallback strategies - Consider using proxies for large-scale scraping

Scraping Targets (Examples): - Venue websites for capacity and pricing data - Artist websites for tour announcements - Music blogs and publications for qualitative insights - Ticket resale sites for demand indicators

Tools: - Puppeteer/Playwright for JavaScript-heavy sites - Beautiful Soup/Scrapy for static HTML - Bright Data or ScraperAPI for proxy management

### 5.3 Data Quality & Validation

Data Cleaning Pipeline: - Remove duplicates across sources - Normalize naming conventions (artist names, venue names) - Handle missing data gracefully (show “N/A” vs. errors) - Validate data types and ranges (no negative follower counts) - Flag anomalies for manual review (sudden 1000% spikes)

Data Reconciliation: - When multiple sources provide same metric, determine priority/average - Cross-reference tour data across Ticketmaster, Songkick, artist websites - Implement confidence scores for scraped vs. API data

## 6. Security & Compliance

### 6.1 Data Security

API Key Management: - Store all API keys in environment variables (never in code) - Use secret management service (AWS Secrets Manager, HashiCorp Vault) - Rotate keys quarterly - Implement key-specific rate limiting

Database Security: - Encrypt sensitive financial data at rest - Use parameterized queries to prevent SQL injection - Implement database backup strategy (daily automated backups) - Restrict database access to application server only

Authentication & Authorization: - Implement JWT-based authentication - Enforce strong password requirements - Add two-factor authentication for admin accounts - Session timeout after 24 hours of inactivity - Role-based access control (RBAC)

### 6.2 Compliance Considerations

Terms of Service Compliance: - Review and comply with each platform’s API terms - Ensure scraping activities align with robots.txt and ToS - Document legal review of data collection methods - Implement opt-out mechanisms where required

Data Privacy: - If storing user/fan data (unlikely in this scope), comply with GDPR/CCPA - Provide clear privacy policy for team members - Implement data retention policies (how long to keep historical data) - Secure data deletion procedures

Financial Data Handling: - Treat financial projections as confidential - Implement audit trails for who accesses financial data - Encrypt financial exports and reports

## 7. Testing Strategy

### 7.1 Testing Types

Unit Testing - Test individual functions (data parsers, calculators) - Target: 80%+ code coverage - Tools: Jest (JavaScript), pytest (Python)

Integration Testing - Test API integrations with mock responses - Test database operations - Test data pipeline end-to-end - Tools: Supertest, Postman/Newman

End-to-End Testing - Test complete user workflows (login → view artist → export report) - Test across browsers (Chrome, Firefox, Safari) - Tools: Playwright, Cypress

Performance Testing - Load testing: Simulate 10-100 concurrent users - Database query optimization (all queries < 100ms) - Page load performance (< 3 seconds) - Tools: k6, Lighthouse

### 7.2 Test Data Strategy

Sample Artists: - Create test dataset with 10-20 sample artists across genres - Use mix of high-profile (Justin Bieber, Taylor Swift) and emerging artists - Generate realistic financial data for test tours

Mock API Responses: - Create fixtures for each API (Spotify, Instagram, etc.) - Simulate various scenarios: rate limits, errors, missing data - Version control mock responses for regression testing

## 8. Deployment & DevOps

### 8.1 Hosting Architecture

Frontend Hosting: - Platform: Vercel or Netlify (auto-deploy from Git) - CDN: Built-in (Vercel Edge, Cloudflare) - Custom domain with SSL

Backend Hosting: - Platform: Railway, Render, or AWS ECS - Auto-scaling: Based on CPU/memory usage - Load balancing for high availability

Database Hosting: - PostgreSQL: Supabase, Railway, or AWS RDS - Redis: Upstash or Redis Cloud - Automated backups: Daily with 30-day retention

Environment Strategy: - Development: Local development environment - Staging: Mirrors production, for pre-release testing - Production: Live system for team use

### 8.2 CI/CD Pipeline

Automated Workflow: 1. Developer pushes code to GitHub 2. Automated tests run (unit, integration) 3. If tests pass, deploy to staging 4. Manual approval required for production deploy 5. Production deployment 6. Post-deployment smoke tests 7. Notify team via Slack/email

Tools: - GitHub Actions or GitLab CI - Automated dependency updates (Dependabot) - Security scanning (Snyk, GitHub Security)

### 8.3 Monitoring & Maintenance

Application Monitoring: - Uptime monitoring: UptimeRobot or Pingdom - Error tracking: Sentry - Performance monitoring: New Relic or Datadog - Log aggregation: LogDNA or Papertrail

Data Pipeline Monitoring: - Job success/failure tracking - API rate limit monitoring - Data freshness alerts (if data > 48 hours old) - Anomaly detection (unusual metric changes)

Scheduled Maintenance: - Weekly: Review error logs and fix critical bugs - Monthly: Security updates and dependency patches - Quarterly: Performance optimization review - Annually: Major feature planning and architecture review

## 9. Budget & Resource Estimates

### 9.1 Development Resources

For Claude Code Implementation: - Primary developer: 12 weeks (can be you with Claude Code assistance) - Design resources: 1-2 weeks (UI/UX design, if not using templates) - Testing/QA: 2 weeks (can be parallelized with development)

Skills Required: - Full-stack development (JavaScript/TypeScript or Python) - API integration experience - Database design and SQL - Basic DevOps knowledge - UI/UX fundamentals

### 9.2 Technology Costs (Monthly Estimates)

Infrastructure: - Frontend hosting (Vercel Pro): $20/month - Backend hosting (Railway): $20-50/month depending on usage - Database (Supabase/Railway): $25-50/month - Redis cache: $10-30/month - Total infrastructure: ~$75-150/month

APIs & Services: - Spotify API: Free - Instagram Graph API: Free (business account required) - YouTube API: Free (within generous quotas) - Ticketmaster API: Free (Discovery API tier) - NewsAPI: $449/month (business tier) or $0 (limited free tier) - Chartmetric (optional): $50-200/month - Web scraping proxies (optional): $50-200/month - Total APIs: $0-900/month depending on features

Third-Party Tools: - Sentry (error tracking): $26/month - Monitoring (UptimeRobot): $0-50/month - Total tools: ~$26-76/month

Total Operating Costs: $100-1,100/month

### 9.3 Alternative: Third-Party Solutions

Consider evaluating: - Chartmetric: $50-200/month, provides much of the social/streaming data pre-aggregated - Viberate: Similar to Chartmetric, different pricing tiers - SoundCharts: Music analytics platform

Build vs. Buy Analysis: - Building: Higher upfront investment (12 weeks), lower ongoing costs (~$100-300/month), full customization - Buying: Low/no upfront investment, higher ongoing costs ($200-500+/month), limited customization - Recommendation: Build if you need custom financial integration and have development capacity; buy if you need solution immediately and can adapt workflows to existing tools

## 10. Risk Management

### 10.1 Technical Risks

API Changes/Deprecation - Risk: Platform changes API structure or access - Mitigation: Abstract API calls behind adapters, monitor platform announcements, have backup data sources - Contingency: Manual data entry capability for critical metrics

Rate Limiting - Risk: Exceeding API rate limits leads to data gaps - Mitigation: Implement exponential backoff, cache aggressively, spread requests throughout day - Contingency: Reduce update frequency, prioritize most important metrics

Data Quality Issues - Risk: Scraped or API data is inaccurate/incomplete - Mitigation: Cross-reference multiple sources, implement validation rules, flag anomalies - Contingency: Manual data verification process, user-reported corrections

Scalability Challenges - Risk: System slows down as artist count grows (100+ artists) - Mitigation: Database indexing, query optimization, caching strategy, pagination - Contingency: Horizontal scaling, database partitioning, archive old data

### 10.2 Business Risks

Low Team Adoption - Risk: Team continues using existing workflows instead of dashboard - Mitigation: Involve team in requirements gathering, provide training, demonstrate value early - Contingency: Gather feedback, iterate on UX, add requested features

Data Becomes Outdated - Risk: Team makes decisions on stale data - Mitigation: Automated daily updates, data freshness indicators, alerts for sync failures - Contingency: Manual refresh capability, clear “last updated” timestamps

Financial Model Doesn’t Integrate Cleanly - Risk: Financial data structure is too complex or incompatible - Mitigation: Thorough analysis upfront, flexible schema design, data transformation layer - Contingency: Simplified financial view, parallel use of existing financial tools

### 10.3 Legal Risks

Terms of Service Violations - Risk: Platform detects unauthorized scraping and blocks access or takes legal action - Mitigation: Strictly adhere to robots.txt, rate limits, and ToS; prefer official APIs - Contingency: Cease scraping activities, rely on manual entry or third-party aggregators

Data Privacy Violations - Risk: Inadvertently collecting personal data without consent - Mitigation: Review all data collection for PII, implement data retention policies - Contingency: Legal review, privacy policy updates, data deletion

## 11. Success Metrics & KPIs

### 11.1 Technical KPIs

- System Uptime: > 99.5%

- Data Freshness: 95% of data updated within 24 hours

- Page Load Time: < 3 seconds for artist profile pages

- API Success Rate: > 98% of API calls succeed

- Bug Rate: < 5 critical bugs per month after launch

### 11.2 User Adoption KPIs

- Active Users: 90%+ of team logs in weekly

- Feature Usage: Each major feature used at least monthly

- Time Saved: 70% reduction in manual data gathering time

- User Satisfaction: NPS score > 8/10

### 11.3 Business Impact KPIs

- Decision Velocity: Faster tour booking decisions (baseline vs. 3 months post-launch)

- Data-Driven Decisions: % of tour decisions that reference dashboard data

- Revenue Impact: Track correlation between data insights and tour profitability

## 12. Post-Launch Roadmap

### 12.1 Phase 5: Enhancements (Months 4-6)

Predictive Analytics - ML model to predict tour success based on historical data - Forecasting tools for streaming growth trajectories - Optimal tour routing suggestions based on fan density

Advanced Reporting - Custom report builder (drag-and-drop metrics) - Automated weekly/monthly reports via email - Executive summary dashboards

API for Third Parties - Public API for team’s other tools to access data - Webhook support for real-time alerts - Zapier/Make integration for workflow automation

### 12.2 Phase 6: Mobile & Collaboration (Months 7-9)

Mobile Applications - Native iOS/Android apps for on-the-go access - Push notifications for critical alerts - Offline mode for viewing recent data

Enhanced Collaboration - Shared annotations and notes on artist profiles - Team discussions within the platform - Assignment/task management for tour planning

### 12.3 Long-term Vision (Year 2+)

AI-Powered Insights - Natural language queries (“Which artist should we tour in summer?”) - Automated insight generation (Claude analyzes data and suggests opportunities) - Chatbot assistant for data exploration

Industry Expansion - Support for multiple management teams (SaaS model) - White-label solution for other agencies - Public-facing artist showcase pages

## 13. Getting Started with Claude Code

### 13.1 Preparation Checklist

Before starting your Claude Code session, gather:

- ☐ Sample financial model (Excel/CSV with anonymized data)

- ☐ List of 5-10 artists to track initially

- ☐ API keys for any services you already have access to (Spotify, etc.)

- ☐ Team member list and their role requirements

- ☐ Preferred tech stack (or ask Claude Code to recommend)

- ☐ This project plan document

### 13.2 Initial Claude Code Prompt Template

I'm building an artist intelligence dashboard to aggregate social media, 
streaming, touring, and financial data for informed decision-making on artist 
tours and shows.

[Attach your financial model file]

Project Goals:
- Centralized artist profiles with multi-source data
- Integration of our existing financial model (attached)
- Historical trends and comparative analytics
- Team collaboration with role-based access

Initial artists to track: [Justin Bieber, Taylor Swift, etc.]

Priority data sources to start with:
1. Spotify (monthly listeners, top tracks)
2. Instagram (followers, engagement)
3. Our financial model (tour costs and revenue)

Tech preferences: [Your preferences, or "Please recommend based on project needs"]

Please help me:
1. Review the financial model structure and recommend a database schema
2. Set up the initial project structure
3. Create a development plan starting with the foundation (auth, database, file import)
4. Build out the first working feature: financial model import with basic visualization

Let's start with setting up the project foundation and getting the financial 
data integrated first.

### 13.3 Iterative Development with Claude Code

Session 1: Foundation - Project setup, database schema, authentication - Financial model import functionality

Session 2: First Data Sources - Spotify API integration - Instagram API integration - Basic artist profile page

Session 3: Tour Data - Ticketmaster/Songkick integration - Tour history visualization

Session 4: Complete Artist Profile - Remaining data sources - Complete UI for artist profile page

Continue iteratively through all phases…

## 14. Appendix

### A. Sample Financial Model Structure

Here’s a recommended structure for your financial model that will integrate well with the dashboard:

Tour Events Sheet: | Event ID | Artist Name | Event Date | Venue Name | City | Country | Venue Capacity | Ticket Price Min | Ticket Price Max | Estimated Attendance | |———-|————-|————|————|——|———|—————-|——————|——————|———————|

Costs Sheet: | Event ID | Venue Cost | Artist Guarantee | Production Cost | Marketing Cost | Staff Cost | Travel Cost | Total Cost | |———-|————|——————|—————–|—————-|————|————-|————|

Revenue Sheet: | Event ID | Ticket Revenue | Merchandise Revenue | Sponsorship Revenue | Other Revenue | Total Revenue | |———-|—————-|———————|———————|—————|—————|

Projections vs Actuals: | Event ID | Projected Revenue | Actual Revenue | Projected Cost | Actual Cost | Projected Profit | Actual Profit | Variance % | |———-|——————-|—————-|—————-|————-|——————|—————|————|

### B. Useful Resources

API Documentation: - Spotify for Developers: https://developer.spotify.com/documentation/web-api - Instagram Graph API: https://developers.facebook.com/docs/instagram-api - YouTube Data API: https://developers.google.com/youtube/v3 - Ticketmaster Discovery API: https://developer.ticketmaster.com/products-and-docs/apis/discovery-api/v2/ - Twitter API v2: https://developer.twitter.com/en/docs/twitter-api

Learning Resources: - Next.js Documentation: https://nextjs.org/docs - FastAPI Documentation: https://fastapi.tiangolo.com/ - PostgreSQL Tutorial: https://www.postgresqltutorial.com/ - Data Visualization Best Practices: https://www.storytellingwithdata.com/

Tools & Libraries: - Recharts (React charts): https://recharts.org/ - Tailwind CSS: https://tailwindcss.com/ - shadcn/ui Components: https://ui.shadcn.com/ - Prisma ORM: https://www.prisma.io/

### C. Example Dashboard Wireframes

Artist Profile Page Structure:

┌─────────────────────────────────────────────────────┐
│ Header: Artist Photo | Name | Genre                 │
│ KPI Cards: Followers | Listeners | Shows | Sentiment│
├─────────────────────────────────────────────────────┤
│ Social Media Section                                 │
│ [Platform icons with follower counts]                │
│ [Growth trend charts - 30/60/90 days]               │
├─────────────────────────────────────────────────────┤
│ Streaming Analytics                                  │
│ [Monthly listeners line chart]                       │
│ [Platform breakdown bar chart]                       │
│ [Top tracks table]                                   │
├─────────────────────────────────────────────────────┤
│ Tour History                                         │
│ [Interactive map] | [Filterable table]              │
├─────────────────────────────────────────────────────┤
│ Financial Overview                                   │
│ [Profitability summary] | [Cost breakdown pie chart]│
│ [Show-by-show comparison table]                     │
├─────────────────────────────────────────────────────┤
│ News & Sentiment                                     │
│ [Recent mentions feed] | [Sentiment trend line]     │
└─────────────────────────────────────────────────────┘

### D. Glossary

API (Application Programming Interface): A set of protocols that allows different software applications to communicate with each other.

ETL (Extract, Transform, Load): The process of extracting data from sources, transforming it into a usable format, and loading it into a destination database.

OAuth: An open standard for access delegation, commonly used for token-based authentication.

Rate Limiting: Controlling the number of requests a user can make to an API within a given time period.

Redis: An in-memory data structure store used as a database, cache, and message broker.

Sentiment Analysis: The use of natural language processing to identify and extract subjective information from text.

Web Scraping: The automated process of extracting data from websites.

CI/CD (Continuous Integration/Continuous Deployment): A method to frequently deliver apps by introducing automation into app development stages.

## 15. Conclusion

This dashboard will transform how your team makes touring decisions by providing comprehensive, real-time insights into artist performance across all relevant channels. The phased approach ensures you can start seeing value within weeks while building toward a comprehensive solution.

Key Success Factors: 1. Start small with core functionality (financial model + 1-2 data sources) 2. Iterate based on team feedback 3. Prioritize data quality and reliability over quantity 4. Build for extensibility (easy to add new artists and data sources) 5. Maintain strong security and compliance practices

Next Steps: 1. Review this plan with your team and gather feedback 2. Prepare your financial model sample and initial artist list 3. Start your first Claude Code session with the preparation checklist 4. Begin development with Phase 1: Foundation

This is an ambitious but highly achievable project that will provide significant value to your artist management and touring decisions. The combination of automated data collection, financial integration, and intuitive visualization will create a powerful competitive advantage.

Document Version: 1.0
Last Updated: February 2026
Prepared For: Artist Intelligence Dashboard Project

For questions or clarifications on this plan, please refer to the sections above or consult with your development team and Claude Code during implementation.